**Calendar of work**

|  |  |
| --- | --- |
| Requirements analysis | April 8th, 2019 |
| Research presentation | April 12th ,2019 |
| Gathering requirements | April 15th,2019 |
| Writing codes for the algorithms | April 16th, 2019- April 29th,2019 |
| Implementing the codes, get output for the first three algorithms before the presentation | April 30th to May 1st, 2019 |
| Final presentation | May 2nd, 2019 |
| Error rectification and final implementation of Markov prefetching. | May 3rd, 2019 |
| Project report preparation | May 8th, 2019 |
| Final submission | May 9th, 2019 |

**Division of Labor**

|  |  |
| --- | --- |
| **Members** | **Division of labor** |
| Sapthagiri Venkat Raghuraman | Requirements gathering, implementation of one algorithm |
| Sai vyshnave koduru Srinivasa | Requirements gathering, implementation of algorithms, coding of the remaining two algorithms, testing all the three algorithms and preparing the final report |
| Sourav Ranjan | Requirements gathering, implementing the Markov process, coding, and testing, checking the document. |